ARCHE Agentic User Modeling & Recommendation Infrastructure ───────────────────────────────────────── SYSTEM ARCHITECTURE & DEVELOPMENT PLAN

| Field | Detail |
| --- | --- |
| Document Type | System Architecture & Development Plan |
| Document Version | v1.0 — Full Release |
| Status | Internal — Pre-Development |
| Classification | Confidential |
| Date | 13 May 2026 |
| Architecture Style | Multi-Agent, Event-Driven, Async-First, Privacy-First |
| Infrastructure Layers | 16 Layers — Full Technical Specification |
| Development Phases | 4 Phases — Foundation → Intelligence → Scale → Expansion |
| Companion Document | ARCHE — Product Requirements Document (PRD) |

"The foundation from which intelligent systems are built."

# Table of Contents

1.   System Architecture Overview

2.   Full Data Architecture

2.1   Complete Data Flow Diagram

2.2   Behavioral Signal Schema

2.3   Agent Interaction Map

2.4   Memory Layer Architecture

3.   Technology Stack — Full Specification

4.   API & SDK Specification

4.1   REST API Endpoints

4.2   Python SDK

4.3   JavaScript SDK

4.4   Webhook Events

5.   Agent Architecture — All Agents Specified

6.   Security & Compliance Architecture

6.1   Security Architecture

6.2   Regulatory Compliance Framework

7.   Development Plan — 4 Phases

Phase 1   Foundation (Months 1–3)

Phase 2   Intelligence (Months 4–6)

Phase 3   Scale (Months 7–12)

Phase 4   Expansion (Year 2)

8.   Infrastructure & Deployment Architecture

9.   Performance Targets & SLAs

10.   Testing & Quality Assurance Plan

# 1. System Architecture Overview

ARCHE is a 16-layer multi-agent intelligence infrastructure built on an event-driven, async-first, privacy-preserving architecture. Every layer is independently functional and architecturally composable. The system is designed for enterprise-grade scale, African market realities, and developer-first integration.

Architecture Principles Multi-agent orchestration ¦ Event-driven data pipeline ¦ Async-first operations ¦ Privacy-by-architecture (behavioral abstraction) ¦ Edge-compatible design ¦ Horizontal scalability ¦ Tenant isolation ¦ Audit-complete logging

## Layer Architecture Groups

| Group | Layers | Components | Primary Technology |
| --- | --- | --- | --- |
| Data Foundation | L1, L10 | Ingest, privacy abstraction, vector DB, relational DB, memory | Kafka, PostgreSQL, ChromaDB/Pinecone, Redis |
| Intelligence Engine | L2, L3, L5, L6, L11 | Orchestrator, simulation, context, cold start, preference refinement | LangGraph, Claude API, LangChain |
| Recommendation Core | L4, L7 | Exploration-aware ranker, explainability engine | LLM + Vector scoring, structured output |
| Platform & Security | L8, L9, L13, L14, L15 | Security agent, SDK/API, enterprise infra, autonomous agents | FastAPI, Redis, Celery, AWS/GCP |
| Research & ML | L16 | ML research pipeline, algorithm experimentation | PyTorch, scikit-learn, research tooling |
| Multimodal & Agents | L12 | Full agent roster, multimodal signal support | LangGraph multi-agent, future: CV/audio models |

## High-Level Architecture Diagram

┌─────────────────────────────────────────────────────────────────────┐ │ CLIENT LAYER │ │ Web App ¦ Mobile ¦ WhatsApp ¦ IoT/Edge ¦ Third-party App │ └──────────────────────────────┬──────────────────────────────────────┘ │ ┌──────────────────────────────▼──────────────────────────────────────┐ │ LAYER 14: SDK / API GATEWAY │ │ Python SDK ¦ JS SDK ¦ REST API ¦ Webhooks ¦ Streaming │ └──────────────────────────────┬──────────────────────────────────────┘ │ ┌──────────────────────────────▼──────────────────────────────────────┐ │ LAYER 1: PRIVACY ABSTRACTION LAYER │ │ PII Strip ¦ Behavioral Encode ¦ Token Anonymize │ └───────────┬───────────────────────────────────┬──────────────────────┘ │ │ ┌───────────▼──────────┐ ┌────────────▼──────────────────────┐ │ LAYER 10: VECTOR DB │ │ LAYER 10: RELATIONAL DB │ │ Behavioral Embeddings│ │ Interaction Logs, Session Records │ │ Preference Vectors │ │ Tenant Config, Audit Logs │ │ Cohort Clusters │ │ │ └───────────┬───────────┘ └────────────┬──────────────────────┘ └───────────────────┬────────────────┘ │ ┌───────────────────────────────▼────────────────────────────────────┐ │ LAYER 2: AGENTIC ORCHESTRATOR │ │ Request Parse → Agent Route → Pipeline Sequence → Output Synth │ └───────┬──────────────┬───────────────┬──────────────┬──────────────┘ │ │ │ │ ┌────▼────┐ ┌─────▼─────┐ ┌────▼────┐ ┌────▼──────┐ │LAYER 5: │ │ LAYER 15: │ │LAYER 11:│ │ LAYER 6: │ │CONTEXT │ │ TREND │ │REFINE │ │COLD START │ │ AGENT │ │ AGENT │ │ AGENT │ │ AGENT │ └────┬────┘ └─────┬─────┘ └────┬────┘ └────┬──────┘ └──────────────┴───────────────┴──────────────┘ │ ┌───────────────────────────────▼────────────────────────────────────┐ │ LAYER 3: USER SIMULATION ENGINE │ │ Profile Assembly → Context Inject → Cohort Align → Simulate │ └───────────────────────────────┬────────────────────────────────────┘ │ ┌───────────────────────────────▼────────────────────────────────────┐ │ LAYER 4: EXPLORATION-AWARE RECOMMENDATION ENGINE │ │ Precision(60%) + Adjacent Exploration(25%) + Discovery(15%) │ └───────────────────────────────┬────────────────────────────────────┘ │ ┌───────────────────────────────▼────────────────────────────────────┐ │ LAYER 7: EXPLAINABILITY ENGINE │ │ Primary Signal + Context + Exploration + Why Now + Alternatives │ └───────────────────────────────┬────────────────────────────────────┘ │ ┌───────────────────────────────▼────────────────────────────────────┐ │ LAYER 8: SECURITY & COMPLIANCE CHECK │ │ Consent Validate → Privacy Enforce → Audit Log │ └───────────────────────────────┬────────────────────────────────────┘ │ API RESPONSE → CLIENT │ FEEDBACK LOOP → MEMORY UPDATE (L10) │ PREFERENCE REFINEMENT (L11) → L16 ML SIGNAL

# 2. Full Data Architecture

## 2.1 Behavioral Signal Schema — Privacy-Safe

// ARCHE Behavioral Signal v1.0 { "signal_id": "uuid-v4", "tenant_id": "enterprise_client_id", "user_token": "sha256_hashed_anonymous_id", "event_type": "view ¦ click ¦ purchase ¦ dwell ¦ search ¦ scroll ¦ exit ¦ share ¦ save", "item_token": "hashed_item_id", "item_category": "electronics ¦ fashion ¦ food ¦ finance ¦ telco ¦ ...", "item_price_tier": "budget ¦ mid ¦ premium ¦ luxury", "session_context": { "time_bucket": "early_morning ¦ morning ¦ afternoon ¦ evening ¦ night", "day_type": "weekday ¦ weekend ¦ holiday", "device_class": "mobile ¦ desktop ¦ tablet ¦ smart_tv", "network_quality": "high ¦ medium ¦ low ¦ offline", "region_tier": "urban ¦ suburban ¦ rural", "country_code": "NG ¦ KE ¦ GH ¦ ZA ¦ ...", "session_depth": 7, "entry_point": "direct ¦ search ¦ social ¦ referral ¦ notification" }, "engagement_depth": 0.73, "dwell_time_seconds": 42, "sequence_position": 3, "interaction_velocity": "slow ¦ normal ¦ fast", "timestamp": "2026-05-11T19:34:22Z", "signal_version": "1.0" }

## 2.2 Simulation Output Schema

// Behavioral Simulation Output { "user_token": "hashed_id", "simulated_at": "ISO-8601", "behavioral_snapshot": { "current_intent": "exploratory_browsing ¦ active_purchase ¦ research ¦ entertainment", "preference_cluster": "7B", "top_affinities": ["electronics", "home_office", "productivity"], "rejection_signals": ["gaming", "luxury_fashion"], "engagement_mode": "high_depth ¦ scanning ¦ quick_check", "exploration_readiness": 0.72, "purchase_probability": 0.41 }, "context_modifiers": { "evening_mobile_boost": ["entertainment", "social", "food"], "weekend_signal": "leisure_preference_active" }, "cold_start_confidence": 0.88, "simulation_basis": "short_term_memory + cohort_cluster_7B + evening_context" }

## 2.3 Explainability Output Schema

// ARCHE Explainability Output { "recommendation_id": "uuid", "item": "Product / Content / Service", "confidence": 0.87, "rank": 1, "reasoning": { "primary_signal": "Behavioral cluster 7B: electronics + productivity affinity (14 sessions)", "context_signal": "Evening mobile session boosts home-office category by 34%", "exploration_factor": "Item 23% outside core cluster — adjacent exploration injection", "simulation_basis": "Short-term memory (3 sessions) + Cohort 7B priors", "why_now": "Trending +42% in cohort this week; recency of related interactions", "behavioral_state": "High exploration readiness (0.72) — novelty injection appropriate" }, "alternatives_considered": [ "Item B: rejected — too similar to last 3 purchases (repetition penalty applied)", "Item C: rejected — outside current context window (evening + mobile mismatch)" ], "preference_source": "L10 short-term memory + L11 preference refinement output", "explanation_confidence": 0.91 }

## 2.4 Memory Layer Architecture

| Memory Layer | Type, Retention & Purpose |
| --- | --- |
| Short-term Session Memory | Redis cache. Session duration. Active context: interactions, scroll patterns, intent signals within current session. |
| Medium-term Behavioral Memory | PostgreSQL + Vector DB. 30–90 days (configurable). Rolling behavioral patterns: trends, preference evolution, engagement stats. |
| Long-term Preference Memory | Vector DB (Pinecone/Weaviate). 12–24 months (configurable). Deep preference vectors, cluster membership, historical affinities. |
| Population / Cohort Memory | Vector DB. No expiry. Shared behavioral baselines by cluster — powers cold start inference for all new users. |
| Context Memory | Redis + PostgreSQL. Rolling 90-day window. Environmental and temporal signals indexed by context dimensions. |
| Trend Memory | PostgreSQL + Cache. Rolling 30-day window. Internet Intelligence Pipeline outputs: market and sector behavioral signals. |

## 2.5 Agent Interaction Map

ORCHESTRATOR AGENT (Layer 2) ¦ ¦── calls ──> RETRIEVAL AGENT fetch user memory + cohort data from L10 ¦── calls ──> CONTEXT AGENT inject time / device / region / session signals ¦── calls ──> TREND AGENT fetch current sector and market trend signals ¦ ↓ ¦── calls ──> SIMULATION AGENT generate behavioral snapshot (Layer 3) ¦ ¦── reads ←── RETRIEVAL output ¦ ¦── reads ←── CONTEXT output ¦ ¦── reads ←── TREND output ¦ └── writes ──> behavioral_snapshot ¦ ¦── calls ──> REFINEMENT AGENT check for preference drift (Layer 11) ¦ └── updates ──> Memory Layer if drift detected ¦ ¦── calls ──> RECOMMENDATION AGENT rank + explore (Layer 4) ¦ ¦── reads ←── behavioral_snapshot ¦ └── writes ──> ranked_recommendation_list ¦ ¦── calls ──> EXPLAINABILITY AGENT generate reasoning traces (Layer 7) ¦ ¦── reads ←── ranked_recommendation_list ¦ ¦── reads ←── behavioral_snapshot ¦ └── writes ──> explained_recommendation_set ¦ ¦── calls ──> SECURITY AGENT compliance + consent check (Layer 8) ¦ └── validates ──> privacy policy, consent status, tenant rules ¦ └── returns ──> FINAL API RESPONSE (structured, explained, compliant) ¦ FEEDBACK LOOP ¦── User accepts recommendation ──> positive signal to L10, L11 ¦── User ignores recommendation ──> neutral signal to L11 └── User rejects recommendation ──> negative signal to L10, L11, L16

# 3. Technology Stack — Full Specification

| Layer / Component | Technology | Stage | Rationale |
| --- | --- | --- | --- |
| LLM Primary | Claude API (claude-sonnet-4-6) | All stages | Best reasoning, tool use, structured output, cost efficiency |
| LLM Fallback | GPT-4o / Llama 3 (self-hosted) | Production | Redundancy, cost optimization for high-volume tasks |
| Agent Framework | LangChain / LangGraph | All stages | Multi-agent orchestration, ReAct framework, tool calling |
| Vector DB (Dev) | ChromaDB | Phase 1 | Local, fast, zero infrastructure setup for development |
| Vector DB (Prod) | Pinecone / Weaviate | Phase 2+ | Managed, horizontally scalable, enterprise SLA |
| Graph Layer (Proto) | NetworkX | Phase 1 | Python-native, easy behavioral graph modeling |
| Graph Layer (Prod) | Neo4j | Phase 3+ | Enterprise graph DB, complex relationship traversal |
| Backend API | Python + FastAPI | All stages | Async-native, high performance, excellent DX, auto-docs |
| Task Queue | Celery + Redis | All stages | Background agent processing, async signal ingestion |
| Message Streaming | Apache Kafka | Phase 2+ | High-throughput behavioral signal streaming at scale |
| Primary Database | PostgreSQL | All stages | Reliable, ACID-compliant structured metadata storage |
| Cache / Session | Redis | All stages | Session memory, hot profile caching, rate limiting |
| Search / Analytics | Elasticsearch (ELK) | Phase 2+ | Behavioral signal search, audit log management |
| Python SDK | PyPI: arche-sdk | Phase 1+ | Primary developer SDK — fully async, typed, tested |
| JavaScript SDK | NPM: @arche/sdk | Phase 1+ | Browser + Node.js, full TypeScript type coverage |
| Frontend Dashboard | React + Next.js + Tailwind | Phase 1+ | Enterprise analytics UI, SSR, responsive |
| Hosting Dev | Railway / Render | Phase 1 | Zero-ops fast deployment for prototyping |
| Hosting Prod | AWS / GCP (Africa regions) | Phase 2+ | Enterprise-grade, low-latency African region nodes |
| CDN | Cloudflare | Phase 2+ | Global edge, DDoS protection, API rate limiting |
| Monitoring | Prometheus + Grafana | Phase 2+ | System health, recommendation quality dashboards |
| Alerting | PagerDuty + Slack webhooks | Phase 2+ | Incident response, SLA breach alerting |
| CI/CD | GitHub Actions | All stages | Automated testing, linting, deployment pipeline |
| Container Runtime | Docker + Kubernetes | Phase 2+ | Container orchestration, horizontal auto-scaling |
| Secrets Management | AWS Secrets Manager / Vault | Phase 2+ | API key rotation, credential management |
| ML Research | PyTorch + scikit-learn + MLflow | Phase 2+ | Model experimentation, tracking, versioning |

# 4. API & SDK Specification

## 4.1 REST API — Complete Endpoint Specification

// ARCHE REST API v1 — Base URL: https://api.arche.ai/v1 // ── BEHAVIORAL SIGNAL INGESTION ────────────────────────────────────────── POST /v1/ingest Body: { user_token, tenant_id, event_type, item_token, item_category, session_context, engagement_depth, timestamp } Response: { signal_id, accepted: true, queued_at } Note: Fire-and-forget. Non-blocking. Returns immediately. POST /v1/ingest/batch Body: { signals: [SignalObject, ...] } // Up to 1000 signals per batch Response: { batch_id, accepted_count, rejected_count } // ── USER SIMULATION ────────────────────────────────────────────────────── POST /v1/simulate Body: { user_token, context: { time_bucket, device, region_tier, ... } } Response: { behavioral_snapshot, confidence, simulation_basis } // ── RECOMMENDATIONS ────────────────────────────────────────────────────── POST /v1/recommend Body: { user_token, n: 10, context: {...}, catalog_filter: {...} } Response: { recommendations: [{ item, confidence, rank, reasoning }] } POST /v1/recommend/stream // Streaming variant — SSE Returns: Server-Sent Events stream of recommendation objects // ── EXPLAINABILITY ─────────────────────────────────────────────────────── POST /v1/explain Body: { recommendation_id, user_token, depth: 'summary ¦ full ¦ audit' } Response: { reasoning, alternatives_considered, preference_source } // ── PROFILE ────────────────────────────────────────────────────────────── GET /v1/profile/{user_token} Response: { behavioral_cluster, top_affinities, engagement_patterns, cold_start_status, profile_confidence, last_updated } DELETE /v1/profile/{user_token} Response: { deleted: true, token_erased, signals_removed_count } Note: Full behavioral erasure — GDPR/NDPR right-to-erasure compliant // ── FEEDBACK ───────────────────────────────────────────────────────────── POST /v1/feedback Body: { recommendation_id, user_token, outcome: 'accepted¦rejected¦ignored', dwell_time_seconds, conversion: true¦false } Response: { processed: true, profile_updated: true } // ── SEGMENTATION ───────────────────────────────────────────────────────── POST /v1/segment Body: { user_token, context } Response: { segments: [{ id, name, confidence }] } GET /v1/cohorts Response: { cohorts: [{ id, name, size, top_characteristics }] } // ── ANALYTICS ──────────────────────────────────────────────────────────── GET /v1/analytics Query: ?period=7d¦30d¦90d&metric=acceptance_rate¦diversity¦exploration Response: { metrics, trends, top_performers, improvement_signals } // ── SYSTEM ─────────────────────────────────────────────────────────────── GET /v1/health Response: { status, latency_p50, latency_p99, uptime, quota_remaining } GET /v1/context Response: { tenant_config, feature_flags, active_experiments }

## 4.2 Python SDK — arche-sdk

# Installation pip install arche-sdk # Initialization from arche import ARCHE client = ARCHE(api_key='your_api_key', tenant_id='your_tenant_id') # Ingest behavioral signal (fire-and-forget) await client.ingest( user_token='hashed_user_id', event_type='view', item_category='electronics', context={'time_bucket': 'evening', 'device': 'mobile', 'region_tier': 'urban'} ) # Run behavioral simulation snapshot = await client.simulate( user_token='hashed_user_id', context={'time_bucket': 'evening', 'device': 'mobile'} ) print(snapshot.behavioral_snapshot.current_intent) # 'exploratory_browsing' # Get personalized recommendations recs = await client.recommend( user_token='hashed_user_id', n=10, context={'time_bucket': 'evening', 'device': 'mobile'} ) for rec in recs: print(f'{rec.item} ¦ Confidence: {rec.confidence}') print(f'Why: {rec.reasoning.primary_signal}') # Submit feedback await client.feedback( recommendation_id=recs[0].recommendation_id, user_token='hashed_user_id', outcome='accepted', conversion=True ) # Streaming recommendations async for rec in client.recommend_stream(user_token='hashed_user_id', n=10): print(rec) # Prints as each recommendation is generated

## 4.3 JavaScript SDK — @arche/sdk

// Installation npm install @arche/sdk // Initialization import { ARCHE } from '@arche/sdk'; const client = new ARCHE({ apiKey: 'your_api_key', tenantId: 'your_tenant_id' }); // Ingest behavioral signal await client.ingest({ userToken: 'hashed_user_id', eventType: 'view', itemCategory: 'electronics', context: { timeBucket: 'evening', device: 'mobile', regionTier: 'urban' } }); // Get recommendations const recs = await client.recommend({ userToken: 'hashed_user_id', n: 10, context: { timeBucket: 'evening', device: 'mobile' } }); recs.forEach(rec => console.log(rec.item, rec.reasoning.primarySignal)); // TypeScript interface interface Recommendation { recommendationId: string; item: string; confidence: number; rank: number; reasoning: { primarySignal: string; contextSignal: string; explorationFactor: string; whyNow: string; }; }

## 4.4 Webhook Events

| Event | Triggered When |
| --- | --- |
| recommendation.served | Recommendation set delivered to client application |
| recommendation.accepted | User accepted/clicked a recommendation |
| recommendation.rejected | User explicitly rejected a recommendation |
| profile.updated | Behavioral profile updated after interaction or drift detection |
| profile.cold_start_resolved | User transitions from cold start to full personalization |
| drift.detected | Significant preference drift detected for a user profile |
| quality.alert | Recommendation quality metric falls below configured threshold |
| quota.warning | API quota reaching 80% of configured limit |

# 5. Agent Architecture — All Agents Specified

ARCHE deploys 9 specialized agents coordinated by the Orchestrator. Each agent is designed for a specific intelligence task and communicates via structured message passing through the LangGraph agent graph.

| Agent | Layer | Technology | Responsibility |
| --- | --- | --- | --- |
| Orchestrator Agent | L2 | LangGraph + ReAct + Claude API | Pipeline coordination, agent routing, quality control, output synthesis, error handling |
| Simulation Agent | L3 | Claude API + ChromaDB/Pinecone + Redis | Behavioral snapshot generation, cold start inference, context-aware user modeling |
| Recommendation Agent | L4 | Claude API + Vector scoring + diversity algo | Item ranking, exploration-precision balance, diversity penalty enforcement |
| Explainability Agent | L7 | Claude API + Structured output parser | Reasoning trace generation, causal chain construction, audit record creation |
| Retrieval Agent | L10 | ChromaDB/Pinecone + PostgreSQL + NetworkX | Memory access, similarity search, temporal retrieval, graph traversal |
| Context Agent | L5 | Rule engine + Claude API | Environmental signal processing, temporal injection, device/region handling |
| Trend Agent | L15 | Web search API + Claude API + Celery | Internet intelligence collection, sector signal processing, market context updates |
| Refinement Agent | L11 | Statistical drift detection + Claude API | Preference drift detection, behavioral assumption updates, memory maintenance |
| Security Agent | L8 | Rule engine + Policy enforcement + Audit logger | Privacy enforcement, consent checking, session isolation, tamper-evident audit logging |

## Agent Communication Protocol

// Standardized Agent Message Format { "message_id": "uuid", "from_agent": "orchestrator ¦ simulation ¦ recommendation ¦ ...", "to_agent": "simulation ¦ recommendation ¦ explainability ¦ ...", "request_type": "simulate ¦ rank ¦ explain ¦ retrieve ¦ ...", "payload": { "user_token": "hashed_id", "context": { ... }, "data": { ... } }, "priority": "high ¦ normal ¦ low", "timeout_ms": 400, "trace_id": "uuid" // For distributed tracing across agent pipeline }

# 6. Security & Compliance Architecture

## 6.1 Security Architecture

| Security Control | Implementation |
| --- | --- |
| API Authentication | API key + HMAC request signing. Scope-based access control. Automatic key rotation every 90 days. |
| Transport Security | TLS 1.3 enforced. HSTS headers. Certificate pinning for SDK connections. |
| Data Encryption at Rest | AES-256 encryption for all behavioral signal storage. Key management via AWS KMS / HashiCorp Vault. |
| Token Anonymization | SHA-256 hashed user tokens. No reversible identity linkage possible from stored data alone. |
| Tenant Isolation | Separate encryption keys per tenant. Logical database isolation. No cross-tenant data access possible. |
| Audit Logging | Tamper-evident append-only audit log for all agent decisions, API calls, and data accesses. |
| Rate Limiting | Per-tenant and per-endpoint rate limits. Redis-backed sliding window. Automatic abuse detection. |
| DDoS Protection | Cloudflare DDoS mitigation. API gateway rate limiting. Circuit breakers on all external calls. |
| Vulnerability Management | Quarterly penetration testing from Phase 2. Automated dependency scanning (Dependabot). CVE monitoring. |
| Incident Response | Defined P0/P1/P2 incident classification. PagerDuty alerting. 4-hour response SLA for P0 incidents. |

## 6.2 Regulatory Compliance Framework

| Regulation | Jurisdiction | Key Requirement | ARCHE Approach |
| --- | --- | --- | --- |
| NDPR | Nigeria | Lawful data collection, consent, data minimization | Behavioral abstraction eliminates sensitive storage; consent-first SDK collection pipeline; NITDA registration process |
| GDPR | European Union | Right to erasure, data portability, privacy by design | Token deletion = full erasure; behavioral export API; privacy-by-architecture is the core data model |
| CCPA | California | Right to know, right to delete, no sale of personal data | Data minimization; no cross-platform identity linkage; no personal data sold — ever |
| Kenya DPA | Kenya | Data residency, consent, subject rights | African region hosting options; consent-driven ingestion; data subject rights implemented in API |
| POPIA | South Africa | Purpose limitation, information officer | Purpose limitation enforced at collection layer; information officer designation support documentation |
| Ghana DPA | Ghana | Registration, data subject rights | Registration support documentation; data subject API endpoints |

# 7. Development Plan — 4 Phases

The ARCHE development plan is organized into four phases spanning 24 months. Each phase builds on the previous, delivering a working, demonstrable system from Phase 1 onwards. The philosophy: ship something real early, iterate intelligently, scale progressively.

Development Philosophy Phase 1 ships a working system. Not a prototype — a real, integrable, demonstrable ARCHE. Phases 2–4 deepen intelligence, scale infrastructure, and expand the ecosystem. Every phase ends with something a real developer can use or a real enterprise can evaluate.

PHASE 1 Months 1–3; Foundation — A working, demonstrable ARCHE covering all critical core layers - ARCHITECTURE SETUP: Monorepo structure, CI/CD pipeline (GitHub Actions), Docker setup, development environment standardization - LAYER 1 (Privacy Collection): Behavioral signal ingest pipeline, PII stripping, token anonymization, event queue (Kafka prototype) - LAYER 2 (Orchestrator): LangGraph multi-agent orchestrator, agent communication protocol, ReAct reasoning framework - LAYER 3 (Simulation Engine): User behavioral simulation with LLM, profile assembly pipeline, cold start bootstrap logic - LAYER 4 (Recommendation Engine): Exploration-aware ranker, precision/adjacent/discovery split, diversity penalty algorithm - LAYER 7 (Explainability): Reasoning trace generator, structured explanation output schema, audit logging - LAYER 8 (Security): API authentication, TLS, token anonymization, tenant isolation, basic consent management - LAYER 10 (Memory): ChromaDB vector store integration, PostgreSQL schema, Redis session cache, all 5 memory layers - LAYER 14 (API): FastAPI backend, all core endpoints live (/ingest, /simulate, /recommend, /explain, /profile, /feedback) - PYTHON SDK: arche-sdk alpha release on PyPI — async, typed, documented - DEMO DASHBOARD: React dashboard showing live simulation, recommendations, and explanation traces - E-COMMERCE DEMO: End-to-end working demonstration in e-commerce vertical - DOCUMENTATION: API reference, quickstart guide, integration walkthrough.

PHASE 2 Months 4–6; Intelligence — Full 16-layer system operational. First enterprise pilots. - LAYER 5 (Contextual Intelligence): Full temporal and environmental signal processing, dynamic context injection - LAYER 6 (Cold Start): Population-level behavioral inference, rapid learning loops, confidence decay tracking - LAYER 11 (Preference Refinement): Statistical drift detection, behavioral assumption re-evaluation, anti-overfitting controls - LAYER 12 (Multi-Agent): Full specialized agent roster deployed, dynamic model selection, multimodal architecture foundation - LAYER 15 (Autonomous Agents): Trend monitoring agent, preference drift agent, model quality agent, cohort evolution agent - LAYER 16 (ML Pipeline): Initial research agenda active, algorithm experimentation framework, MLflow tracking - LAYER 9 (Low-Friction Design): SDK performance optimization, streaming support, webhook events, progressive enhancement - LAYER 13 (Enterprise): Multi-tenant architecture, white-label configuration, SLA infrastructure, enterprise dashboard - JAVASCRIPT SDK: @arche/sdk release on NPM with full TypeScript support - KAFKA INTEGRATION: High-throughput signal streaming, async ingest pipeline at enterprise scale - ENTERPRISE PILOT PROGRAM: 3–5 enterprise clients in FinTech and E-commerce verticals - COMPLIANCE DOCUMENTATION: NDPR, GDPR compliance documentation, data processing agreements.

PHASE 3 Months 7–12; Scale — Production-grade infrastructure. Commercial launch. Regulatory certification. - PRODUCTION MIGRATION: AWS / GCP deployment with African region nodes (Lagos, Nairobi, Cape Town) - NEO4J INTEGRATION: Graph-based behavioral relationship modeling replacing NetworkX prototype - KAFKA PRODUCTION: Full Kafka cluster deployment, consumer group management, dead letter queues - KUBERNETES: Container orchestration, horizontal pod autoscaling, zero-downtime deployments - PINECONE/WEAVIATE: Vector DB migration from ChromaDB to managed production-grade vector store - REINFORCEMENT LEARNING: RL-based feedback loops for recommendation quality self-improvement - AFRICAN LANGUAGE SUPPORT: Yoruba, Hausa, Igbo, Swahili, Amharic behavioral modeling - EDGE SDK: Lightweight SDK variant for IoT, embedded systems, low-bandwidth environments - ELASTICSEARCH: Centralized logging, audit trail management, behavioral signal search - COMPLIANCE CERTIFICATION: NDPR, GDPR, POPIA audit completion — third-party certification - COMMERCIAL LAUNCH: Self-serve pricing tier live, enterprise sales motion active - MONITORING: Full Prometheus + Grafana observability stack, recommendation quality dashboards - PENETRATION TESTING: First third-party security audit - PERFORMANCE TARGETS MET: p50 < 120ms, p99 < 400ms, 10k+ events/sec ingestion verified.

PHASE 4 Year 2; Expansion — Ecosystem completion. Open-source. Marketplace. Global expansion. - MULTIMODAL SIGNALS: Image behavioral signals, voice interaction signals, IoT behavioral data pipeline - COMPUTER VISION: Movement and engagement pattern signals for physical retail environments - FEDERATED LEARNING: Privacy-preserving cross-client model improvement without data sharing - REAL-TIME STREAMING: Sub-50ms recommendation delivery via WebSocket streaming infrastructure - ARCHE MARKETPLACE: Launch — pre-built vertical adapters for FinTech, Telco, Health, EdTech, Retail - OPEN-SOURCE SDK: Core SDK components open-sourced — community ecosystem development begins - ARCHE RESEARCH: First peer-reviewed publications on behavioral AI advances - ARCHE CERTIFIED: Integration and compliance certification program for enterprise clients - ARCHE INSIGHTS: Anonymized behavioral intelligence reports — separate revenue stream launch - GLOBAL EXPANSION: MENA market entry (UAE, Egypt, Saudi Arabia), Southeast Asia exploration - SERIES A: Fundraising round to scale commercial operations and team - NEO4J ADVANCED: Complex multi-hop behavioral relationship modeling, graph ML algorithms - ML RESEARCH PROGRAM: 5+ active research projects, 3+ conference paper submissions.

# 8. Infrastructure & Deployment Architecture

## Phase 1 — Development Infrastructure

Development Environment: Docker Compose: All services containerized locally PostgreSQL: Local container, behavioral metadata ChromaDB: Local vector store, behavioral embeddings Redis: Local cache, session memory FastAPI: Local dev server with hot reload React: Local Next.js dev server Deployment (Phase 1): Backend API: Railway or Render (single instance) Database: Railway PostgreSQL (managed) Vector Store: ChromaDB (self-hosted on Railway) Cache: Railway Redis (managed) Frontend: Vercel (Next.js, free tier) CI/CD Pipeline: GitHub Actions → Test → Lint → Build → Deploy to Railway Automated tests on every PR Deployment on merge to main branch

## Phase 2+ — Production Infrastructure

Production Architecture (AWS): API Layer: AWS ECS (Fargate) + Application Load Balancer Vector Store: Pinecone (managed, African region) Database: AWS RDS PostgreSQL (Multi-AZ, automated backups) Cache: AWS ElastiCache Redis (cluster mode) Queue: AWS MSK (Managed Kafka) Search: AWS OpenSearch (Elasticsearch managed) Secrets: AWS Secrets Manager CDN / DDoS: Cloudflare African Region Strategy: Primary: Lagos (AWS af-south-1 via eu-west-1 proxy) Secondary: Cape Town (AWS af-south-1) Tertiary: Nairobi (via eu-west-2) Kubernetes (Phase 3): EKS cluster per region Horizontal Pod Autoscaling on recommendation API Node auto-scaling for burst ingestion traffic Persistent volumes for ChromaDB → Pinecone transition

# 9. Performance Targets & SLAs

## API Performance Targets

| Metric | Target |
| --- | --- |
| Recommendation API latency (p50) | < 120ms |
| Recommendation API latency (p95) | < 250ms |
| Recommendation API latency (p99) | < 400ms |
| Behavioral signal ingestion throughput | 10,000+ events/second per tenant |
| Cold start first recommendation latency | < 200ms from first signal |
| Simulation engine latency (cached profile) | < 80ms |
| Simulation engine latency (cold start) | < 150ms |
| SDK initialization time | < 50ms |
| Streaming first token latency | < 60ms |
| Batch ingest processing time | < 2 seconds for 1,000 signals |

## Reliability & SLA Targets

| SLA Metric | Target |
| --- | --- |
| API Uptime (Enterprise tier) | 99.9% (< 8.7 hours downtime/year) |
| API Uptime (Scale tier) | 99.5% |
| Data durability (behavioral signals) | 99.999999999% (11 nines) |
| Recovery Time Objective (RTO) | < 1 hour for P0 incidents |
| Recovery Point Objective (RPO) | < 5 minutes (continuous DB replication) |
| P0 incident response SLA | 15 minutes acknowledgment, 4 hours resolution |
| P1 incident response SLA | 1 hour acknowledgment, 8 hours resolution |
| Scheduled maintenance window | Sundays 02:00–04:00 UTC (low-traffic) |

# 10. Testing & Quality Assurance Plan

| Test Type | Coverage Target | Tooling |
| --- | --- | --- |
| Unit Tests | 85%+ code coverage on all core modules | pytest (Python), Jest (JavaScript) |
| Integration Tests | All API endpoints, all agent interactions | pytest + FastAPI TestClient, Supertest |
| End-to-End Tests | Critical user flows: ingest → simulate → recommend → explain | Playwright, custom e2e harness |
| Load Testing | 10k events/sec sustained, 50k burst for 60 seconds | Locust, k6 |
| Recommendation Quality Tests | Acceptance rate, diversity score, exploration ratio metrics | Custom evaluation harness |
| Privacy Compliance Tests | Verify zero PII storage, token non-reversibility | Custom privacy audit scripts |
| Agent Behavior Tests | Each agent produces correct structured output | LLM evaluation framework |
| Security Tests | OWASP Top 10, API security scan | OWASP ZAP, Bandit (Python), quarterly pentest |
| Chaos Engineering | Simulate agent failures, DB outages, network partitions | Chaos Monkey / AWS FIS (Phase 3) |

## Recommendation Quality Metrics

| Quality Metric | Definition & Target |
| --- | --- |
| Acceptance Rate | % of recommendations clicked/accepted by users. Target: 25%+ (vs. industry avg 8%) |
| Diversity Score | Intra-list diversity of recommended items. Target: > 0.6 (0=identical, 1=maximally diverse) |
| Exploration Ratio | % of recommendations outside user's historical preference cluster. Target: 15–25% |
| Cold Start Success Rate | % of new users receiving relevant recommendations in first session. Target: 70%+ |
| Explainability Completeness | % of recommendations with complete reasoning traces. Target: 100% |
| Drift Detection Accuracy | % of true preference drifts correctly detected within 3 sessions. Target: 80%+ |
| Privacy Compliance Score | % of signals processed with zero PII storage verified. Target: 100% |

ARCHE

System Architecture & Development Plan

The foundation from which intelligent systems are built.

16 Layers  |  4 Phases  |  Multi-Agent  |  Privacy-First  |  Africa-Native  |  Global-Ready

v1.0  |  Internal Document  |  Confidential